# Implementation Roadmap

MVP Timeline, Phases, and Team Roles

SIH 2024 | Problem ID: 26108 | Ministry of Consumer Affairs

# 1. Phase 1: MVP (Hackathon - 36 hours)

## 1.1 Critical Path Timeline

| Time | Task | Deliverable |
| --- | --- | --- |
| Hours 0-4 | Data Prep | Scrape 500 BIS standards metadata from bis.gov.in |
| Hours 4-12 | Backend Core | FastAPI server, embeddings, ChromaDB, recommendation API |
| Hours 8-16 | Knowledge Graph | Neo4j setup, standard relationships, graph traversal |
| Hours 12-20 | Frontend | Next.js UI, search form, results display, graph visualization |
| Hours 20-24 | Integration | End-to-end testing, error handling, polish |
| Hours 24-36 | Demo Polish | Demo scenarios, Hindi demo, pitch deck, video backup |

## 1.2 Must Have Features

Web interface with text input

Semantic search on 500 standards dataset

Top 5 recommendations with relevance scores

Basic allied standards linking

Demo-ready presentation

## 1.3 Nice to Have Features

Document upload (PDF)

Hindi language support

Interactive standards graph visualization

Certification requirement flags

# 2. Phase 2: Pilot (3 months post-hackathon)

Full BIS standards ingestion (22,000+)

Knowledge graph completion with all relationships

GeM API integration prototype

User authentication and search history

Feedback collection system

Security audit and VAPT

# 3. Phase 3: Production (6-12 months)

Full multilingual support (22 languages)

Production security hardening

Scalability to 100K daily queries

Mobile app (Android/iOS)

Certification mapping automation

Analytics dashboard for ministry

GeM production integration

# 4. Team Roles

| Role | Responsibilities |
| --- | --- |
| ML Engineer | Embeddings, RAG pipeline, LLM integration, model optimization |
| Backend Developer | FastAPI, database design, API development, caching |
| Frontend Developer | Next.js UI, UX design, responsive design, accessibility |
| Data Engineer | Standards data processing, ETL pipeline, data quality |
| Domain Expert | Standards knowledge, demo scenarios, user validation |
| Presenter/Designer | Pitch deck, demo script, visuals, documentation |

# 5. Risk Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| BIS data access denied | Medium | Critical | Early engagement, show public benefit, explore scraping |
| LLM hallucinations | Medium | High | RAG with citations, human-in-loop |
| Low user adoption | Medium | High | Strong training, make genuinely useful |
| Scale issues | Low | Medium | Proper architecture, load testing |
| Security breach | Low | Critical | Gov security guidelines, audits |

# 6. Success Criteria

## 6.1 MVP Success (Hackathon)

Working demo with 3+ query scenarios

Response time under 5 seconds

Accurate recommendations for demo queries

Clean, functional UI

Compelling pitch presentation

## 6.2 Pilot Success (3 months)

100+ procurement officers using the system

Positive feedback score (NPS > 30)

95% accuracy on test queries

GeM integration prototype working

Security audit passed

## 6.3 Production Success (12 months)

10,000+ active users

99.5% uptime achieved

Full GeM integration live

Measurable reduction in disputes

Ministry endorsement for national rollout

# 7. Budget Estimate

| Item | Cost | Notes |
| --- | --- | --- |
| Cloud Infrastructure | Rs. 50,000/month | Scaling with usage |
| LLM API Costs | Rs. 20,000/month | Claude/Groq usage |
| Domain & SSL | Rs. 5,000/year | One-time setup |
| Development Tools | Rs. 10,000/month | IDEs, CI/CD, monitoring |
| Total Year 1 | Rs. 10-12 lakhs | Before government funding |